# Suicide & Crisis Hotline Pages

| Status | Draft |
| --- | --- |
| Owner | Product + Eng |
| Stakeholders | Product, Design, Engineering, SEO |
| Last Updated | 2026-01-11 |

## Overview

Build and publish country‑specific suicide & crisis hotline pages with manual, 100% fidelity content migration into PayloadCMS. Pages must follow /[lang]-[COUNTRY]/[slug]/ routing, render ISR content, and include verified contact data with strict schema injection.

## Goals

- 100% fidelity manual migration from ~100 Google Docs.

- Country‑specific routes with language + country codes.

- Verified contact data with primary CTA and OG images.

## Non‑Goals

- Automated ingestion of narrative content.

- Legacy redirects (no existing URLs).

## User Stories

- As a user in crisis, I can tap a verified local hotline immediately.

- As an editor, I can input hotline data safely via CMS fields.

## Scope & Dependencies

- Dependency: PayloadCMS on Azure must be live.

- Routing must use /[language]-[COUNTRY]/[slug]/ pattern.

- Schema JSON‑LD is pasted manually from source docs.

## Functional Requirements

- Payload Collections: Regions + Hotline_Pages with nested repeater for contact methods.

- Middleware route rewrite for /[lang]-[COUNTRY]/.

- Global index page /hotlines/ with region grouping and filter.

- OG image generator with country name overlay.

## Non‑Functional Requirements

- Manual content entry only (no scripts).

- Core Web Vitals targets and ISR 60‑second revalidation.

## UX / IA Notes

- Mobile‑first CTA buttons with tel: links.

- Flag icons from local SVG (flag-icons).

## Routing & URL Behavior

- Required: /en-IT/crisis-suicide-hotlines/ pattern.

- Middleware must parse lang + country and query Payload by countryCode.

## Data Model (ERD)

Key entities and relationships:

Regions 1---* Hotline_Pages
Hotline_Pages 1---* Hotline_Entries (repeater) 1---* Contact_Methods (nested repeater)

## API / GraphQL Contract

- PayloadCMS REST/GraphQL for Regions + Hotline_Pages.

- Next middleware to rewrite /[lang]-[COUNTRY]/ to canonical page lookup.

## Implementation Plan (Step‑by‑Step)

- Create Payload collections: Regions, Hotline_Pages, Hotline_Entries, Contact_Methods.

- Configure rich text clean‑paste (strip div/span/style/class; allow h2/h3/p/ul/li/strong/em).

- Implement Next middleware: regex ^/([a-z]{2})-([A-Z]{2})/ and rewrite to CMS lookup.

- Build country page template with verified date, CTA list, schema injection, OG tags.

- Build /hotlines index page with region grouping + client‑side filter.

- Implement OG image generation (next/og) with country name overlay.

- Manual migration: content team populates all ~100 pages.

- QA using SEO Acceptance Gate (Appendix A).

## Test Plan

### Unit Tests

- Middleware parses locale/country codes correctly.

- Schema injection outputs raw JSON‑LD in <head>.

### Integration Tests

- Payload page renders correct hotline entries and CTA buttons.

- OG image endpoint returns valid image for country page.

### Manual QA

- Manual comparison of 5 country pages vs source docs (100% fidelity).

- Google Rich Results Test passes with contactType=crisis-support.

- Tel: links open dialer with correct digits.

## Analytics / Tracking

- Track page views and CTA clicks (call/text/web chat).

## Risks & Dependencies

- Manual entry errors; requires visual QA gate.

- Route mismatch if i18n conflicts with /en-IT/ pattern.

## Open Questions

- Where will PayloadCMS live in this repo structure?

- Which OG image template asset should be used?

## Acceptance Criteria

- All country pages published with verified date and CTA buttons.

- Routes follow /[lang]-[COUNTRY]/[slug]/ pattern.

- Schema passes Rich Results Test for sample countries.

## Rollout / Release

- Deploy CMS + frontend; publish initial 10 countries; then batch publish remaining.

## Code References

- ContextFiles/HumanDocuments/Features/BRD - Global Suicide & Crisis Hotline Pages - English V2.docx